## Slide 1
NPT STOCK INTELLIGENCE UNIT
Drug Price Intelligence
Proof of Concept Roadmap
4-Week Sprint Plan | Free Data Only | Live Predictions
4 Weeks to PoC
50+ Molecules
£0 Data Cost
March 2026 | Version 1.0 | CONFIDENTIAL

## Slide 2
What We're Building in 4 Weeks
A working prototype that proves the core value: predicting which drugs are about to get expensive — using only free data.
50+
Molecules
Tracked Live
High-risk generics from NHSBSA concession history
10
Free Data
Sources
NHSBSA, OpenPrescribing, CPE, yfinance, BoE and more
>50%
Backtest
Accuracy Target
Predict 2023–25 concession events using historical signals
PoC Definition of Done: A Streamlit dashboard, live on a local server, showing real-time risk scores and buying recommendations for 50+ molecules — with a backtesting report proving >50% historical prediction accuracy. Zero paid data required.
NPT Stock Intelligence Unit | PoC Roadmap | March 2026 | CONFIDENTIAL

## Slide 3
Free Data Sources — All £0 Cost
Every signal in the PoC comes from publicly available or free-tier APIs. Paid sources (WaveData) are deferred to Phase 2.
T1+T2
NHSBSA Open Data
Drug Tariff prices (historical + current), price concession records, dispensing data
T2
OpenPrescribing API
Monthly Rx volumes per BNF code — detect demand surges before they hit supply
T2
CPE Website (scrape)
Active price concession requests from pharmacies — a real-time distress signal
T1
yfinance (Yahoo)
GBP/INR, GBP/CNY, energy futures, Brent crude — free Python library, daily refresh
T1
Bank of England API
Official sterling exchange rates and base rate history — authoritative and free
T1
NICE RSS Feeds
Technology appraisal pipeline — upcoming drug approvals that will spike demand
T2
MHRA / GOV.UK
Public shortage notifications, GMP warnings, marketing authorisation status
T1
ClinicalTrials.gov API
Phase III trials by molecule — predicts new indications and demand surges ahead
T2
pytrends (Google)
Google Trends for condition/drug searches — early social demand signal, free Python library
T1
EMA EPAR Database
Biosimilar listing and reference biologic data — free EU regulatory database
Tier 1 Signal (3–12 months)
Tier 2 Signal (1–3 months)
Regulatory Intelligence
NPT Stock Intelligence Unit | PoC Roadmap | March 2026 | CONFIDENTIAL

## Slide 4
4-Week PoC Roadmap
Two sprints of two weeks each. Clear deliverable gate at end of every week. Full demo at end of Week 4.
WEEK 1
Data Foundation
WEEK 2
Signal Engine
WEEK 3
Prediction Model
WEEK 4
Dashboard & Demo
Set up n8n (self-hosted, free)
NHSBSA Drug Tariff PDF parser
5-yr historical concession data pull
OpenPrescribing API connector
yfinance GBP/INR daily feed
SQLite database schema
Define top-50 molecule watchlist
Unprofitable Floor Calculator
Generic manufacturer count tracker
CPE website scraper (live concessions)
NICE RSS feed watcher
MHRA shortage alert scraper
Signal scoring engine (rules-based)
Tier 1 + Tier 2 signal dashboard
Historical model training (sklearn)
Backtesting: 2023–25 concessions
6-action buying recommendation logic
Push/pull force weighting layer
Patent cliff detector (manual + free APIs)
Alert threshold configuration
Model accuracy report (internal)
Streamlit dashboard (all screens)
Weekly intelligence email briefing
Full system integration test
Validated: 3+ live predictions
Demo to procurement team
Gaps doc: what paid data unlocks
Phase 2 scope sign-off
✓ Pipelines live, data flowing
✓ All signals scoring, alerts set
✓ Model trained, backtest complete
✓ Live demo delivered ✓
NPT Stock Intelligence Unit | PoC Roadmap | March 2026 | CONFIDENTIAL

## Slide 5
Week 1 — Data Foundation
Get all free data sources flowing into a structured database. No intelligence yet — just clean, reliable data pipelines.
WEEK 1 / 4
TASKS & DELIVERABLES
n8n self-hosted install
Deploy n8n Community on a local/team server. Free. All workflows run here.
Data Eng
NHSBSA Drug Tariff parser
Download current + 5 years of historical Drug Tariff PDFs. Parse to CSV. Store in SQLite.
Data Eng
NHSBSA Open Data concessions
Pull all historical price concession records from NHSBSA Open Data Portal API (free).
Data Eng
OpenPrescribing API connector
n8n workflow pulling monthly Rx volumes for top-50 BNF codes. Free REST API.
Data Eng
yfinance FX + Commodity feeds
Daily GBP/INR, GBP/CNY, Brent crude via yfinance Python library. Schedule via n8n Code node.
Data Sci
Database schema design
Define SQLite tables: molecules, tariff_prices, concessions, signals, recommendations.
Data Eng
Top-50 molecule watchlist
Filter molecules most frequently appearing in 2021–25 NHSBSA concession records. Prioritise high-volume generics.
PM
KEY DECISIONS & SPECS
Database:
SQLite (free, zero config)
Orchestration:
n8n Community (self-hosted, free)
Concession history:
NHSBSA Open Data API: nhsbsa.nhs.uk/opendata
Drug Tariff:
NHSBSA monthly PDF + Open Data CSV
Rx volumes:
openprescribing.net/api/1.0/spending/
FX rates:
yfinance: GBPINR=X, GBPCNY=X (free)
Molecule count:
Top 50 by concession frequency (2021–25)
Week 1 Gate: All data pipelines running. Molecule DB populated. Team can query live data.
NPT Stock Intelligence Unit | PoC Roadmap | March 2026 | CONFIDENTIAL

## Slide 6
Week 2 — Signal Engine
Turn raw data into intelligence signals. By end of week, every molecule has a live risk score based on automated signal inputs.
WEEK 2 / 4
TASKS & DELIVERABLES
Unprofitable Floor Calculator
Per-molecule: find historical price at which shortages began. Alert when DT price approaches.
Data Sci
Generic manufacturer count
Parse NHSBSA Part VIIIA monthly to count active suppliers per molecule. Flag when ≤2.
Data Eng
CPE concession scraper
Scrape CPE website for current price concession list. Store and compare month-over-month.
Data Eng
NICE RSS feed watcher
n8n HTTP Request node polling NICE appraisal RSS. Classify approvals vs rejections.
Data Eng
MHRA shortage alert scraper
Scrape MHRA and gov.uk for active shortage notifications and Serious Shortage Protocols.
Data Eng
Rules-based signal scoring
Weighted scoring engine combining all active signals into 0–100 risk score per molecule.
Data Sci
Tier 1 + 2 signal monitor view
Simple table/grid showing each molecule's signal statuses (green/amber/red). Internal use only.
Full Stack
SIGNAL WEIGHTS (RULES-BASED v1)
DaSH / Shortage Notifications
MHRA (free)
25%
Wholesaler OOS Frequency
Manual / CPE proxy
20%
CPE Concession Volume Trend
CPE scrape (free)
15%
Generic Manufacturer Count
NHSBSA Part VIIIA (free)
15%
DT Price vs Unprofitable Floor
NHSBSA + historical (free)
15%
GBP/INR + GBP/CNY Trend
yfinance (free)
5%
Seasonal Calendar Position
Built-in date logic
5%
Week 2 Gate: Every molecule has a live risk score. Alerts firing on threshold breaches.
NPT Stock Intelligence Unit | PoC Roadmap | March 2026 | CONFIDENTIAL

## Slide 7
Week 3 — Prediction Model & Backtesting
Train a simple ML model on 5 years of historical data. Validate it against real concession events. Prove the prediction thesis.
WEEK 3 / 4
TASKS & DELIVERABLES
Historical model training
scikit-learn GradientBoostingClassifier. Target: was price concession granted within 60 days? Train on 2020–24 data.
Data Sci
Backtesting: 2023–2025
Replay historical signals for each molecule-month. Compare model predictions to actual NHSBSA concession records.
Data Sci
6-action buying recommendation
Rules engine mapping risk score + signal pattern → Buy Forward / Buffer / Diversify / Hold / Switch / Monitor.
Data Sci
Push/pull force weighting
Apply category-level multipliers from research (e.g. established generics 1.2x, branded 0.8x) to refine scores.
Data Sci
Patent cliff detector
Use DrugPatentWatch free tier + manual research to flag molecules within 18 months of patent expiry.
PM + Data Sci
Alert threshold tuning
Calibrate thresholds to minimise false positives. Target: ≤35% false positive rate. Adjust per molecule category.
Data Sci
Model accuracy report
Internal PDF report: precision, recall, F1 by category. Feed into stakeholder confidence-building conversation.
Data Sci
BACKTEST METHODOLOGY
1
Pull ground truth
Download all NHSBSA price concession records 2020–2025. Each row = molecule + month + whether concession was granted.
2
Replay signals historically
For each molecule-month, reconstruct what signal scores would have been at that time using archived data.
3
Predict vs actual
Run model on historical signals. Did the model flag high risk ≥4 weeks before concession was granted?
4
Measure accuracy
Precision, Recall, F1 per category. Report alongside false positive rate per signal weight combination.
5
Find threshold
Identify the risk score cutoff that maximises useful alerts vs noise. This becomes the alert threshold for the PoC.
Week 3 Gate: Model trained. Backtest report showing ≥50% accuracy. Buying logic working.
NPT Stock Intelligence Unit | PoC Roadmap | March 2026 | CONFIDENTIAL

## Slide 8
Week 4 — Dashboard, Demo & Sign-Off
Build the interface procurement will actually use. Validate live predictions. Demo to stakeholders and agree Phase 2 scope.
WEEK 4 / 4
TASKS & DELIVERABLES
Streamlit dashboard — all screens
Home risk heatmap, Molecule Explorer, Signal Monitor, Buying Recommendations queue. Free Python library.
Full Stack
Weekly email briefing
Auto-generated summary email: top 5 at-risk molecules, active alerts, recommendations. Sent Mon 8am via n8n.
Full Stack
Full integration test
End-to-end test: data pipeline → signal scoring → model → recommendation → dashboard → alert. Fix all failures.
All
Validated live predictions
Identify ≥3 molecules currently showing elevated risk. Document predictions. Track outcomes over next 8 weeks.
PM + Data Sci
Procurement team demo
45-minute demo to Head of Procurement + buyers. Walk through 3 real buying recommendations from the tool.
PM
Free vs paid data gap analysis
Document: which signals need WaveData? What do we gain? What is the accuracy improvement estimate?
PM + Data Sci
Phase 2 scope sign-off
Agree WaveData budget, wholesaler API access, and ML model upgrade plan. Produce Phase 2 roadmap draft.
PM
STREAMLIT DASHBOARD SCREENS
Home — Risk Heatmap
Top 10 at-risk molecules, active alerts, signal status overview
Molecule Explorer
Search + sort all 50 molecules by risk score, category, recommendation
Molecule Detail Page
Price chart, floor distance, signal breakdown, buying action
Signal Monitor
All 57 signals with live status (green/amber/red) and last refresh time
Buying Recommendations
Action queue sorted by urgency — Buy Forward, Buffer, Monitor etc.
Alert Log
History of all fired alerts with molecule, signal trigger, and outcome tracking
Backtest Report
Model accuracy scorecard — builds stakeholder trust from Day 1
Week 4 Gate: Live demo delivered. Phase 2 scope agreed. Procurement team using tool daily.
NPT Stock Intelligence Unit | PoC Roadmap | March 2026 | CONFIDENTIAL

## Slide 9
PoC Tech Stack — 100% Free Tools
Every component is open-source or free-tier. No vendor lock-in. Easy to replace individual components in Phase 2.
DASHBOARD
Streamlit
Python web UI, free, runs locally or on free Streamlit Cloud
Plotly / Altair
Interactive charts in Python, both open-source
SMTP (n8n)
Weekly briefing email via n8n Email Send node
INTELLIGENCE LAYER
scikit-learn
GradientBoostingClassifier for concession prediction, 100% free
pandas + numpy
Signal scoring, floor calculation, data manipulation
Custom rules engine
Python: 6-action buying recommendation logic
ORCHESTRATION
n8n Community
Self-hosted workflow automation. Replaces £100s/mo of Zapier. Free forever.
Python Code Nodes
yfinance, pytrends, pandas all run inside n8n Code nodes
Schedule / Webhook nodes
Daily FX updates, monthly Drug Tariff parse, live CPE alerts
DATA STORAGE
SQLite
Zero-config, no server needed. Perfect for PoC scale (50 molecules).
CSV flat files
NHSBSA Drug Tariff data, historical concessions — stored as plain CSVs
PostgreSQL (Phase 2)
Migrate when scaling to 500+ molecules and multi-user access
Phase 2 upgrades: SQLite → PostgreSQL | Rules model → LightGBM ensemble | WaveData API (paid) | Cloud hosting | Wholesaler EDI feeds
NPT Stock Intelligence Unit | PoC Roadmap | March 2026 | CONFIDENTIAL

## Slide 10
Team & Roles — Who Does What
Minimum viable team for a 4-week PoC. Roles can overlap if headcount is limited — priorities are clearly defined.
Role
Week 1
Week 2
Week 3
Week 4
Alloc.
Product Manager / Lead
Ani
Define molecule watchlist, data source audit, stakeholder alignment
Signal priority decisions, requirements sign-off
Backtest review, buying logic validation, procurement team prep
Demo delivery, Phase 2 scope, gap analysis, roadmap update
20%
Data Engineer
TBC
n8n setup, NHSBSA parser, all data pipeline builds, SQLite schema
CPE scraper, MHRA scraper, NICE RSS, manufacturer count tracker
Historical data preparation, feature engineering, model pipeline
Integration testing, alert system hardening, email briefing
100%
Data Scientist / ML
TBC
yfinance setup, floor calculator design, signal weight research
Rules-based scoring engine, signal normalisation, risk scoring
Model training, backtesting, threshold calibration, accuracy report
Live prediction validation, buying logic fine-tuning, documentation
100%
Full Stack / Frontend
TBC (or Data Eng)
Local server setup, SQLite integration, basic query interface
Internal signal table view, alert notification skeleton
Dashboard wireframes, Streamlit prototype
All 7 dashboard screens live, email template, QA and fixes
60%
NPT Stock Intelligence Unit | PoC Roadmap | March 2026 | CONFIDENTIAL

## Slide 11
PoC Success Criteria — How We Know It's Working
The PoC is successful when all five criteria are met. Anything less is a learning — not a failure.
1
Data Pipelines 100% Automated
All 10 free data sources flowing into SQLite automatically via n8n. No manual downloads. Data freshness indicator shows all sources updated within expected refresh window.
✓ 0 manual data pulls
2
50+ Molecules Scored Live
Every molecule in the watchlist has a real-time risk score (0–100) calculated from live signal inputs. Scores update at minimum daily for Tier 2 signals.
✓ ≥50 molecules scored
3
Backtest Accuracy ≥50%
Running the model against 2023–2025 NHSBSA concession history: the model correctly predicts ≥50% of price concession events at least 4 weeks before they were granted.
✓ ≥50% precision/recall
4
3 Live Validated Predictions
At end of demo, the tool identifies ≥3 molecules currently at elevated risk. These are documented and tracked over the following 8 weeks to verify accuracy in the real world.
✓ 3 live calls documented
5
Procurement Team Using It
Following the Week 4 demo, at least 2 members of the procurement team access the dashboard independently and act on ≥1 buying recommendation within 2 weeks of launch.
✓ ≥1 action taken
NPT Stock Intelligence Unit | PoC Roadmap | March 2026 | CONFIDENTIAL

## Slide 12
PoC Risks & Mitigations
4 weeks is tight. Here are the most likely blockers and exactly how we handle each one.
NHSBSA historical data quality
L: Medium
I: High
PDF format changes or gaps in historical concession records may make backtesting unreliable.
↳ Fix: Cross-reference with CPE concession archive. Use NHSBSA Open Data CSV where available. Accept 3-year dataset if 5-year is incomplete.
No wholesaler OOS data (free)
L: High
I: Medium
AAH/Alliance OOS data requires wholesaler EDI access — not available for free in PoC.
↳ Fix: Use CPE price concession request volume as a strong proxy (pharmacies report OOS when requesting concessions). Flag as gap for Phase 2.
Model cold start: low accuracy
L: Medium
I: High
Backtest accuracy may come in below 50% on first run — this could undermine stakeholder confidence.
↳ Fix: Pre-select molecule watchlist to include high-frequency concession drugs where historical signals are richest. Tune on these first. Exclude hard cases from PoC scope.
n8n pipeline failures
L: Medium
I: Medium
Scrapers break if CPE or MHRA change their HTML structure. Scheduled jobs may fail silently.
↳ Fix: Build freshness indicators into dashboard — every data source shows last-updated timestamp. Alert when data age exceeds 2x expected refresh window.
Procurement team adoption
L: Medium
I: High
Team may not trust or use the tool if early predictions are wrong or interface is confusing.
↳ Fix: Involve 1 buyer as PoC tester from Week 2. Show backtest scorecard at demo. Focus Week 4 on the 3 live predictions — real wins build trust faster than accuracy metrics.
Scope creep
L: High
I: Medium
Stakeholders may request adding Scotland/Wales signals, OTC drugs, or branded medicine coverage in Week 1.
↳ Fix: Strict 50-molecule, England-only, NHS generics scope for PoC. Everything else goes into a backlog. PM holds the line.
NPT Stock Intelligence Unit | PoC Roadmap | March 2026 | CONFIDENTIAL

## Slide 13
From PoC to Production
What the PoC proves — and what paid data unlocks in Phase 2
WHAT THE POC PROVES
✓
Free data is enough to prove the thesis
NHSBSA + CPE + OpenPrescribing covers the most predictive signals (unprofitable floor, manufacturer count, concession volume).
✓
n8n can orchestrate all signals at scale
The automation architecture in the PoC carries directly into production — no rebuild needed.
✓
Rules-based model works for Phase 1
60–70% accuracy is achievable with rules alone. ML gives 80%+ — but that requires more training data and WaveData history.
✓
Streamlit is fine for internal tool MVP
Fast to build, easy to update, zero hosting cost. Upgrade to React/Next.js in Phase 3 if needed.
WHAT PAID DATA UNLOCKS (PHASE 2)
WaveData API
24 years of market prices → accurate unprofitable floor per molecule → +15–20% accuracy lift
Wholesaler EDI (AAH/Alliance)
Real-time OOS notifications → Tier 2 signal most predictive of 1–3 month events
DaSH Portal (DHSC)
6-month advance shortage warnings direct from manufacturers → Tier 1 critical signal
LightGBM ML model
Replace rules-based scoring. +10–15% accuracy over GradientBoosting with larger feature set
NPT Stock Intelligence Unit | PoC Roadmap | March 2026 | CONFIDENTIAL