NiPharm — Technical Improvement Plan

Scripts, Data Gaps, Model Weaknesses & Next Steps

Internal Technical Reference  |  NPT Stock Intelligence Unit  |  March 2026

# 1. Data Pipeline — Current Status

All scripts live in scrapers/. Run order: 01 → 08 (data collection), 09/11 (feature store), 10/12 (model), app.py (dashboard).

CRITICAL: Run 10_ml_model.py and 12_ml_model_panel.py directly in Terminal — not via Claude Code (Claude uses ~46GB RAM, kills Python with exit code 144).

| Script | Purpose | Output | Status |
| --- | --- | --- | --- |
| 01 | NHS Drug Tariff Cat M | 15,379 rows, 24 months, 758 VMPPs | WORKING |
| 02 | CPE Current Concessions | 174 drugs (March 2026) | WORKING |
| 03 | EPD Prescribing | 0 rows — API returns 500 | BROKEN — replaced by 07 |
| 04 | MHRA Shortage Alerts | 3,372 publications + 114 RSS | WORKING |
| 05 | Market Signals (FX, BoE, OpenFDA) | 105 FX days, 133 BoE, 76 US shortages | WORKING (3 bugs fixed) |
| 06 | dm+d Molecule Master | 24,465 molecules — BNF codes all null | PARTIAL — BNF join broken |
| 07 | NHSBSA PCA Demand | Replaces 03 — monthly Rx counts | WRITTEN — NHSBSA server slow |
| 08 | CPE Historical Archive | 7,742 concession records, 74 months | WORKING |
| 09 | Flat Feature Store | 758 mol x 21 features, 154 labels | WORKING |
| 10 | ML Model (flat) | RF on flat store — run in Terminal | WRITTEN |
| 11 | Panel Feature Store | 15,378 drug-months x 12 features | WORKING |
| 12 | ML Model (panel) — USE THIS | ROC-AUC 0.982 — run in Terminal | WRITTEN (ssp_flag added) |
| 13 | OpenPrescribing Rx Volumes | Monthly NHS Rx counts per drug | WRITTEN — run in Terminal |
| 14 | SSP Register | 87 SSPs, 6 active, ssp_flag added | WORKING |
| 15 | FRED Pharma PPI | Cost inflation signal | MANUAL download only |
| app.py | Streamlit Dashboard | Risk alerts, trends, model info | RUNNING on localhost:8501 |

# 2. Known Bugs & Issues

## BUG 1: molecule_master.csv — all BNF codes null

All 24,465 rows from dm+d have null bnf_code. This means the API country-of-origin join returns nothing. VMPP codes are used as the primary key instead.

- Impact: Cannot link drugs to their manufacturing country for import-risk scoring

- Fix: Rebuild molecule_master using dm+d VMPP endpoint with vtm_code join, or use BNF OpenData API directly

python 06_molecule_master.py  # needs rewrite to fetch BNF codes from openprescribing.net/api/1.0/bnf_code/

## BUG 2: US shortage flag — 0.1% model importance

OpenFDA uses USAN names ('Albuterol'), UK Cat M uses INN names ('Salbutamol'). Current first-word matching catches ~65/758 drugs. True match rate should be 200+.

- Fix: Apply USAN-to-INN dictionary (WHO publishes this as a free CSV)

- Expected improvement: US shortage signal from 0.1% to ~3-5% feature importance

## BUG 3: PCA scraper (07) hangs on NHSBSA

NHSBSA CKAN API is slow. The 24-month download (24 x 14MB files) times out in automated runs.

- Fix: Add retry logic with 60s timeout per file, run overnight or on weekend

- Alternative: Download manually from opendata.nhsbsa.net/dataset/prescription-cost-analysis-pca-monthly-data

## BUG 4: Streamlit — jinja2 and use_column_width deprecation

Dashboard loads but shows two warnings: jinja2 missing (breaks .style on DataFrames) and use_column_width deprecated.

pip install jinja2  # fixes .style accessor error

- Fix use_column_width: replace with width='stretch' in app.py (2 lines)

## BUG 5: FRED PPI blocks automated requests

FRED API returns SSL certificate errors and blocks scripted downloads.

- Workaround: Manual download from fred.stlouisfed.org/series/PCU325412325412

- Save to: scrapers/data/fred/fred_pharma_ppi.csv

# 3. Data Gaps — Priority Order

| # | Missing Signal | Why critical | Model impact | How to get it |
| --- | --- | --- | --- | --- |
| 1 | Rx volume / demand (OpenPrescribing) | Demand spikes cause shortages — we only see price, not volume | HIGH — missing demand side entirely | Free API at openprescribing.net — script 13 written |
| 2 | Pharma PPI cost inflation (FRED) | Cost-push shortages appear 3-6mo before concession | MEDIUM — extends horizon | Manual download, 5 min |
| 3 | USAN-INN drug name map | US shortage signal currently near-useless due to name mismatch | LOW now, HIGH after fix | WHO publishes free dictionary |
| 4 | UK pharma import volumes (HMRC) | Import disruptions precede UK shortages by 4-8 weeks | MEDIUM — India/China supply risk | HMRC trade API or manual |
| 5 | Tariff history 2014-2021 | Only 24mo of price history — 10yr would improve rare event detection | LOW — model already good | Cat M CSV archive on NHSBSA |
| 6 | yfinance: Brent crude, Sun Pharma | Packaging costs and India API supply proxy | LOW | pip install yfinance — 20 min |

# 4. Model Improvement Plan

## Current Model (v1 — panel RF, without ssp_flag retrain)

ROC-AUC: 0.982 | PR-AUC: 0.935 | F1: 0.846 | Training rows: 14,764 | Positives: 2,187 (14.8%)

Feature importance: concession_streak 27.6%, on_concession 25.8%, conc_last_6mo 18.9%, price_mom_pct 16.1%, floor_proximity 5.2%, boe_bank_rate 1.7%, within_15pct_of_floor 1.6%, price_yoy_pct 1.4%, fx_stress_score 0.9%, mhra_mention_count 0.8%, us_shortage_flag 0.1%

## Key weakness: model predicts shortage continuation, not new onset

72% of feature importance comes from whether the drug is already on concession. This is excellent for predicting which current shortages will persist. But it means the model may miss brand-new shortages where no concession history exists.

- To fix: add demand spike detection (OpenPrescribing), cost pressure signal (PPI), and import disruption signal (HMRC)

- Expected improvement: better early-warning for drugs with zero concession history but rising risk

## Immediate improvements (1 hour)

- Run 13_openprescribing.py in Terminal — adds Rx volume demand signal

- Download FRED PPI manually — adds cost inflation signal

- Add yfinance signals (Brent crude, Sun Pharma) — 20 min

- Retrain 12_ml_model_panel.py with ssp_flag (already added to feature list)

- Fix USAN-INN matching in 05_market_signals.py

## Medium term

- Extend Cat M history to 10 years (2014-2026) — download from NHSBSA archive

- Add HMRC import volume data for HS code 3004 (medicinal preparations)

- Try XGBoost or LightGBM instead of Random Forest — install via pip install xgboost

- Add SHAP values for per-prediction explainability (why is this drug flagged?)

- Set up monthly cron job: 00_run_all_scrapers.py → retrain → push new predictions

# 5. GitHub & Deployment

## Repo: github.com/skyward-27/nipharm-shortage-intelligence (Private)

Code only — no data CSVs (excluded via .gitignore). To add a colleague:

- GitHub → Settings → Collaborators → Add people → enter their GitHub username

Data files are large (~50MB total). Store on Google Drive and link in README. To push updates:

git add scrapers/*.py scrapers/app.py

git commit -m 'description of change'

git push

## Dashboard sharing

- Local team: streamlit run app.py then use VS Code Ports tab to forward port 8501

- External sharing: use pyngrok (pip3 install pyngrok) or fix SSL cert issue for ngrok

- Production: deploy to Streamlit Cloud (share.streamlit.io) with Google Drive data loader

# 6. One-Hour Sprint Plan

| Min | Task | Command | Outcome |
| --- | --- | --- | --- |
| 0-5 | Retrain model with ssp_flag | python 12_ml_model_panel.py | Updated model.pkl |
| 5-20 | Run OpenPrescribing demand scraper | python 13_openprescribing.py | Rx volume CSV |
| 20-25 | Download FRED PPI manually | Browser — 2 clicks | PPI CSV in data/fred/ |
| 25-35 | Write yfinance script (Brent, Sun Pharma) | New script 16_yfinance.py | 2 new features |
| 35-50 | Add all new features to panel store, retrain | Re-run 11 then 12 | Model v2 |
| 50-60 | Fix Streamlit warnings, push to GitHub | pip install jinja2 + git push | Clean dashboard |